CRM Fix Checklist — For Replit Development Team

READ THIS FIRST — Working Rules (Non-Negotiable)

We've spent $300 and 3–4 weeks going back and forth because of the same repeating problems. Before touching any item below, follow these rules:

- Do not touch anything not listed here. If fixing an item requires changing something outside this list, stop and tell us first — don't make the change silently.

- Check for side effects before AND after every fix. Before you change something, check what else uses that same field/filter/screen. After you fix it, test the whole surrounding feature, not just the one field you changed. (Example of what NOT to do: fixing a lead filter and accidentally deleting the date label that was working fine before.)

- If a requirement doesn't make business sense to you, ask us before building it. Do not guess and implement your own interpretation. (Example: if you're not sure whether "agenda" applies to a scheduled meeting or a completed one, ask — don't assume.)

- If you don't understand the industry context of a requirement, say so. We'd rather explain it than have you guess wrong and rebuild it three times.

- For every item, when you mark it "Fixed," attach proof — a short screen recording is preferred, showing the exact before-and-after behavior, tested from start to finish (not just the one changed field in isolation). Without proof, we cannot mark it verified.

- Work in the priority order given (P0 → P1 → P2). Don't reorder without checking with us first.

- Every item has a Status column. Update it honestly: Not Started / In Progress / Fixed – Awaiting Proof / Verified.

PRIORITY LEGEND

- P0 = Blocking bug — breaks core workflow, fix first

- P1 = Confirmed correction — must be done in this cycle

- P2 = Pending from full requirement doc — do after P0/P1

PART 1 — P0/P1: CONFIRMED FIXES (Sales / Pre-DIP CRM)

| # | Where | What's wrong right now | What it should do instead | Proof required | Status |
| --- | --- | --- | --- | --- | --- |
| 1 | On Hold & Inactive Leads view | These views don't show the same stage structure that Active Leads already has | Make On Hold and Inactive Leads use the exact same stage layout as Active Leads — this already works in Active, just copy it over | Screen recording showing same layout in all 3 views | ☐ |
| 2 | Lead column | "Designer Name" field is showing instead of a lead-origin field | Remove "Designer Name," add "Lead Origin Date" as a mandatory field (can't save a lead without it) | Screenshot of the field + attempt to save without it showing an error | ☐ |
| 3 | Lead Pipeline filters | Filters don't match Sales Pipeline, and the date filter just says "date" with no label | Make Lead Pipeline filters identical to Sales Pipeline filters. Label the date filter clearly (e.g. "Lead Sourcing Date," "Onboarding Date"). Add "Expected OB Date" as a filter in both Pipeline and Lead filters | Side-by-side screenshot of both filter bars looking identical | ☐ |
| 4 | Phone number field | No country code option, no validation | Add a country code selector, and validate the phone number length/format matches the selected country | Recording of adding a UK/US number and an Indian number, showing correct validation for each | ☐ |
| 5 | Project Details | Field is called "Expected Move-in Date" | Rename to "Expected Interior Handover Date" | Screenshot of renamed field | ☐ |
| 6 | Inactive projects/leads | Inactive leads can still be edited | Once a project is marked Inactive, lock it completely — no edits allowed by anyone until it's reactivated | Recording: mark a lead inactive, then attempt to edit it and show it's blocked | ☐ |
| 7 | PP → OB stage skip | Can't skip PD stage — PD folder and OB checklist don't appear | Allow PP → OB directly. When skipped: OB Checklist should auto-activate, AND a PD folder should still be created in the File Folder (even though PD stage was skipped) so documents can still be uploaded there | Recording of skipping PD and showing OB checklist + PD folder both present | ☐ |
| 8 | PP → PD stage | Only PD Quotation is mandatory | Make both PD Quotation AND PD Pitch Presentation File mandatory before moving PP → PD | Recording of trying to move stage with only one document — should block until both are added | ☐ |
| 9 | PP/PD → OB stage gate + OB Checklist | Final Pitch Presentation and Generated Quotation are treated as either/or; OB Checklist has a "Welcome Mail Approved by Client" tickbox | Make BOTH Final Pitch Presentation AND Generated Quotation mandatory together (not either/or). In the OB Checklist, remove "Welcome Mail Approved by Client" and replace it with a "Final Pitch Presentation" tickbox | Recording showing both docs required, and the new checklist tickbox in place | ☐ |
| 10 | OB Checklist → OBM Meeting | Scheduling an OBM meeting from the OB Checklist doesn't show in Meetings tab; checklist itself needs a page refresh to update | Fix both: OB Checklist updates live (no refresh needed), and scheduling an OBM meeting there automatically appears in the Meetings tab | Recording: schedule OBM meeting from checklist, switch to Meetings tab, show it's there without refreshing | ☐ |
| 11 | OBM Checklist | "Client Confirmed" tickbox can be skipped — checklist completes anyway, and system only blocks you later at the stage-move step | Block the OBM Checklist itself from being marked complete unless "Client Confirmed" is ticked — don't wait until the stage-move step to catch it | Recording: try completing checklist without ticking the box — should be blocked immediately | ☐ |
| 12 | DIP Checklist | DIP Checklist and mandatory DIP file criteria don't exist yet; projects can't move into DIP stage at all even when everything is done | Build the DIP Checklist + mandatory file criteria. Then fix the stage-move bug so a fully-completed project can actually move into DIP | Recording: complete all DIP requirements, move project into DIP successfully | ☐ |
| 13 | Lead Overview, stage "(i)" icon | Clicking the info icon to see stage-gate requirements shows text that's cut off/hidden | Fix the display so the full list of mandatory gates/criteria is fully visible when the icon is clicked | Screenshot of the full, uncut popup for one stage | ☐ |
| 14 | Call Tab | Only "Log Call" exists | Add a separate "Schedule Call" feature (date + time, stage type, agenda field, internal/external choice) alongside Log Call | Recording of scheduling a call using the new option | ☐ |
| 15 | Log Call format | Doesn't follow the notes/agenda structure already specified | Rename "Notes" to "Internal Notes." Add "External Notes" with attachment support. Only External Notes + attachment go to the client. Apply the agenda/notify-by-email rules already given for calls, meetings, and tasks | Recording showing Internal vs External Notes and what actually gets sent to a test client email | ☐ |
| 16 | Client mail/message trigger | Mail/message is not sending at all — tested with two different email addresses, nothing arrives | Every client communication (Welcome Mail, MOM mail, and all other triggered messages) must open as a draft for the designer to review and click Send — same as Welcome Mail in OB stage. Fix the underlying bug so mail actually sends | Recording: trigger a mail, click send, show it landing in the test inbox | ☐ |

PART 2 — P2: REMAINING CONFIRMED CORRECTIONS (Client reconfirmed all of these are still broken/missing)

These come from the original requirement document (all of it beyond the items above) and were reconfirmed directly by the client as still not implemented. They are corrections to existing features, not new feature requests.

| # | Area | What's wrong / missing | What it should do | Proof required | Status |
| --- | --- | --- | --- | --- | --- |
| 17 | Activity feed | Not sorted newest-first; split into separate categories | Show newest activity at top, oldest at bottom, in one combined feed, in the agreed format (date/time + activity + person) | Recording of feed after logging 2–3 activities | ☐ |
| 18 | Notes / attachments | Notes and follow-up task structure doesn't match spec (Internal Notes, External Notes, agenda placement, mandatory/optional email rules per calls/meetings/tasks) | Implement exactly as specified: Internal Notes never sent to client, External Notes always attached to client comms, Agenda placed before Due Date/Type, follow-up task renamed to "Follow-up / Task" | Recording covering one call, one meeting, one task showing correct notes/agenda/email behavior | ☐ |
| 19 | Task management | Attachment wrongly required at task creation instead of completion; can't assign task to others; task can be forced complete without any activity gate removed properly; reschedule doesn't show original fields; task counters inaccurate; new tasks missing from activity feed | Fix each: attachment only required at completion, add task assignment, remove the activity-gate block, reschedule shows Time From/To + original Agenda, rename Outcome → Reason, fix counters to reflect real totals, show new tasks in activity feed | Recording walking through create → reschedule → complete a task | ☐ |
| 20 | Meetings/Calls/Tasks counters | Shows a flat number like "5 scheduled" instead of a breakdown | Show as: Total = Completed + Scheduled + Rescheduled + No-shows (apply to Meetings, Calls, and Tasks) | Screenshot of the breakdown for each of the 3 | ☐ |
| 21 | PD stage naming | Keeps reverting to old name instead of staying "PD (Pitch Discussion)" | Rename permanently to "PD (Pitch Discussion)" and confirm it doesn't revert after future updates | Screenshot after a fresh deploy/update showing name held | ☐ |
| 22 | Attachment types | "DD Contract" still present, "Agenda" incorrectly present in this section, attachment not included in outgoing email | Remove DD Contract, remove Agenda from this section, make sure the email sent includes the attachment | Recording of sending one email showing attachment present | ☐ |
| 23 | Meeting Mode/Location | Mode dropdown missing, Location is free text instead of dropdown | Add Mode dropdown, convert Location to dropdown (matching format used elsewhere in the system) | Screenshot of both fields as dropdowns | ☐ |
| 24 | Floor plan files | Floor plans attached at MQL/EL/DQL stage don't auto-appear in Files tab | Auto-sync floor plan attachments into the Files tab immediately when uploaded at any of these stages | Recording of uploading at DQL stage, then checking Files tab | ☐ |
| 25 | Client email / reason fields (drop lead) | Client email not mandatory; reason dropdown incomplete; no notes field | Make client email mandatory. Update reason dropdown to: Client Requested, Budget Issue, Site Not Ready. Add a free-text notes field (internal only, never sent to client) | Screenshot of updated form | ☐ |
| 26 | Mark Inactive | Can't mark inactive directly from On Hold — must reactivate first | Add a direct "Mark Inactive" button next to On Hold/Reactivate | Recording of marking inactive directly from On Hold | ☐ |
| 27 | Drop-lead reason dropdown | Old, incomplete list of reasons | Replace with the full specified list (No Response, Budget Constraint, Quality Constraint, Timeline Constraint, material-required options, No Scope for Interiors, Onboarded elsewhere, Window Shopping, Service Out of Location, Project Value Below 5L, Repeated Lead, Invalid Number, Has Not Bought Property, Others/free text) | Screenshot of full dropdown | ☐ |
| 28 | Notify client via email/SMS | Currently optional | Make mandatory | Screenshot showing it can't be unchecked/skipped | ☐ |
| 29 | Reactivate flow | "Placed on hold in error" label; client email not mandatory | Rename to "Inactivated by Mistake." Make client email mandatory to reactivate | Screenshot of updated reactivate form | ☐ |
| 30 | Representative login / quotes | Rep login shows more than their assigned quote; new quotes require manual data entry | Restrict rep login to only their assigned PID quotation. Auto-fill known CRM data (PID, name, project) into new quotes | Recording of rep login + creating one new quote | ☐ |
| 31 | System-wide mail rules | Multiple mail-flow rules not implemented (external notification checkbox, internal/external choice at every trigger, editable draft before sending, editable templates from admin, scheduled reminders, no-attachment rule for Proposal Ready mail) | Implement each rule exactly as specified in the master mail-flow requirements | Recording covering 2–3 different trigger points | ☐ |
| 32 | Date/time entry | Manual typing allowed | Replace with calendar + clock picker everywhere dates/times are logged | Screenshot of picker in 2 different modules | ☐ |
| 33 | Attachments (system-wide) | Limited to one attachment outside the Files folder | Allow multiple attachments in every tab, not just Files folder | Recording of adding 2+ attachments in a non-Files tab | ☐ |
| 34 | Sale incentive calculation | Calculated before DIP stage | Only calculate incentive and mark "sale done" once project reaches DIP | Screenshot of dashboard before/after DIP move | ☐ |
| 35 | Stage skipping rules | Stages other than DQL/PR/PD can be skipped, or skipped stage requirements aren't enforced | Only DQL, PR, PD can be skipped. If skipped, all their mandatory requirements must still be completed before moving forward | Recording of skipping PR and being blocked until requirements met | ☐ |
| 36 | Lead auto-stage-move | Leads move to MQL automatically even without mandatory fields filled | Block auto-move to MQL until mandatory fields are filled | Recording of creating incomplete lead — should not reach MQL | ☐ |
| 37 | Intent Rating | Only updates once, doesn't recalculate on stage movement | Recalculate on every stage movement per the given criteria | Recording of moving a lead through 2 stages showing rating update each time | ☐ |
| 38 | Dashboard tiles | Tiles missing / not clickable / show wrong "on track" status at 0 | Build all specified tiles (Active Leads, OB Progress, Active Projects, PO Progress, Revenue Generated, Estimated Incentive, Overall NPS, SLA Breaches), make each clickable to drill into the underlying list, fix the false "on track" at 0, grey out unbuilt features as "Coming Soon" | Recording clicking through each tile | ☐ |
| 39 | Performance Score | Single combined score | Split into separate Sales Performance Score (conversion ratio, TAT achievement, average booking value) and Design Performance Score | Screenshot of both scores | ☐ |
| 40 | Project flagging & medals | BL/BH can't flag projects; no medal system | Add flagging for BL/BH at Lead stage. Add Gold/Silver/Bronze medals based on target over-achievement (TAT, NPS, etc.) | Screenshot of flag option + medal on a test profile | ☐ |
| 41 | Booking/NPS forecast | NPS forecast exists (shouldn't) | Calculate Booking Forecast from Expected OB Date; remove NPS Forecast entirely | Screenshot of forecast section | ☐ |
| 42 | Task/Call/Meeting section | Needs rename, calendar view, auto-clear on inactive lead, missing details, wrong date/time display | Rename to "Task, Calls, Meetings." Add Tomorrow/This Week/Next Week calendar view. Auto-clear tasks when lead goes inactive. Fix missing task details and wrong date/time display | Recording covering calendar view + one inactive-lead test | ☐ |
| 43 | Conversion/Pipeline calculation | Not implemented | Base = Total Leads Received. Show unique lead count per stage. Formula: Stage % = (Leads in stage ÷ Total Leads Received) × 100 | Screenshot of calculation with real numbers matching the formula | ☐ |

PART 3 — SCOPE & TIMELINE: MODULES NOT YET STARTED

Per the founder's note: in 2 months, only the Sales front-end (pre-DIP) has been worked on. The following modules have not been touched at all:

- DIP module

- Designer CRM

- CRE (Customer Relationship/Experience) module

- BL (Business Lead) module

- Admin platform

Ask Replit for, in writing, before continuing further bug fixes:

- A specific start date for each of these 5 modules.

- A realistic delivery estimate for each, based on the current pace.

Confirmation of which team member(s) will be assigned to each, so accountability is clear.

HOW TO USE THIS WITH REPLIT

Send this whole document as-is. Ask Replit to:

- Confirm they've read and agree to the Working Rules at the top.

- Fill in the Status column for every row honestly.

- Attach proof (recording/screenshot) before marking anything "Fixed."

- Not touch anything outside this list without flagging it to you first.

- Respond in writing with the Part 3 timeline commitment separately.

Once Replit marks items "Fixed – Awaiting Proof" with evidence attached, you verify it yourself, then send the same checklist (with your own notes) to the client for their final confirmation — so there's one shared source of truth instead of conflicting claims.